# AVEN Tracker Development Plan

# 1. Overview

This document outlines the development plan for the AVEN vehicle tracking system. The system integrates LTE, GNSS, CAN communication, cloud connectivity, tracking logic, OTA updates, and system monitoring.

# 2. Module Breakdown

- System Initialization

- Diagnostics & Error Handling

- Device Configuration

- Cloud Connectivity (LTE + MQTT)

- Data Acquisition (GNSS + CAN)

- Data Processing & Storage

- Tracking Logic (Ignition & Theft Detection)

- Remote Commands & OTA Updates

- System Monitoring

# 3. Timeline (15–20 Days)

- Day 1–3: Hardware Bring-up & Initialization

- Day 4–6: LTE Network & Cloud Setup

- Day 7–8: GNSS & CAN Data Collection

- Day 9–11: Core Logic & Data Processing

- Day 12–13: Tracking Features Implementation

- Day 14–15: Remote Commands & OTA

- Day 16–17: System Monitoring & Stability

- Day 18–20: Testing & Bug Fixing

# 4. Risks

- LTE network instability

- GNSS signal issues

- CAN protocol complexity

- Hardware debugging delays

- OTA update failures

# 5. Conclusion

The project is feasible within 15–20 days with proper planning. Core features can be completed in 15 days, with additional buffer allocated for testing and debugging.